**Project Planning Phase**

# 📘 Project Planning Template — DocSpot

**📅 Date:** 27 June 2025  
**🆔 Team ID:** LTVIP2025TMID57021  
**📌 Project Title:** *DocSpot — Seamless Appointment Booking for Health*  
**🏆 Maximum Marks:** 5 Marks

## ✅ Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register using email and password | 2 | High | All Team Members |
| Sprint-1 |  | USN-2 | As a user, I will receive a confirmation email upon registration | 1 | High | All Team Members |
| Sprint-1 |  | USN-4 | As a user, I can register using Gmail | 2 | Medium | Gowthami |
| Sprint-2 |  | USN-3 | As a user, I can register using Facebook | 2 | Low | Josh Kumar |
| Sprint-1 | Login | USN-5 | As a user, I can log in using email and password | 1 | High | Ananth Krishna |

## 📊 Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 5 Days | 20 June 2025 | 24 June 2025 | 6 | 24 June 2025 |
| Sprint-2 | 2 | 5 Days | 25 June 2025 | 29 June 2025 | TBD | TBD |

### 📈 Velocity Calculation

* Total Story Points: 8
* Number of Sprints: 2
* Average Velocity: 8 ÷ 2 = **4 Story Points/Sprint**